## Slide 1: “What you do makes a difference, and you have to decide what kind of difference you want to make.”
Dr Jane Goodall, Scientist & Activist

## Slide 2: WARM-UP
What does the term 'sustainable' mean?
a) The implementation of eco-friendly technologies.
b) A balance between meeting today's needs with those of the future.
c) The use of alternative energies.
b) Paragraph 27 of the report entitled 'Our Common Future' issued by the World Commission on Environment and Development states that Humanity has the ability to make development sustainable to ensure that it meets the needs of the present without compromising the ability of future generations to meet their own needs. The concept of sustainable development does imply limits - not absolute limits but limitations imposed by the present state of technology and social organization on environmental resources and by the ability of the biosphere to absorb the effects of human activities.

## Slide 3: WARM-UP
2. German households produce on average half of the world's waste generation per capita.
True or False?
True. Germany’s recycling program is one of the most successful in the world due to its household involvement.

## Slide 4: WARM-UP
3. Which is worse for the environment, the average numbers of emails a person receives in a year or the average Km a person will drive in a car per week?
Email
Car
a) Email

## Slide 5
Jana Habjan
Salzburg| Austria |
24.05.2022
Project management & sustainability

## Slide 6: Overview
Background information
PROJECT MANAGEMENT:
    Structure
    Process
    Tools
SUSTAINABILITY
    Project greening
    Promoting the project´s environmental achievements
Notes: The purpose of this presentation is to provide support in structuring projects, mostly in terms of project management structure, processes and tools.

## Slide 7: Project management
Structure│Process │Tools

## Slide 8: Background information
Programme requirements vs. Project management
LP responsibility (Subsidy Contract, Article 6)
2014-2020: Fact sheet 4.9. on Project management

## Slide 9: Project management: STRUCTURE
Notes: A well-functioning project management structure is essential for the success of the project. Thus sufficient resources should be alocated for the different project stages, from start to closure.
The organisational structure within an AS project foresees the following bodies:
1) PSG as decision-making body as established in article 6 of the partnership agreement;
2) Project Management Team at the LP organisation consisting of a project manager, a finance manager and a communication manager who altogether will ensure the operative management of the project;
3) WP Leader who willl be responsible for taking over the coordination of the WP tasks and activities.

## Slide 10: Project management: PROCESS
Notes: Drafting of the AF. in which projects are encouraged to make use of project management tools.
Preparation, organisation and implementation of the Kick-off meeting, fine-tuning of the planning.

## Slide 11: Project start process

## Slide 12: Project management: PROCESS
Project management
Notes: Qualitty control (i.e. monitor progress and review it, if needed).

## Slide 13: Project management: PROCESS
Project management
Notes: Wrap-up of project activities, payments, drafting of the last and final report, definition of tasks and responsibilities after project closure.

## Slide 14: Project management: PROCESS
Project management
Notes: Administrative closure of the project (submission of the last and final report, follow-up actions at programme level, e.g. audits).

## Slide 15: Project management: TOOLS
No WP on Management & Communication BUT clear description in AF Step 2/ C.7 PM
AF, JEMS ≠ PM Tools
Operational management → Gantt Chart, Work Breakdown Structure, Stakeholder analysis, etc.

## Slide 16: sustainability
Project greening│Promotion

## Slide 17: Why project greening?
Horizontal principle
NEUTRAL or POSITIVE on sustainable development
What about the daily project implementation?

## Slide 18: Project greening
Eco-friendly practices, especially for events and meetings.
Energy efficient and sustainable principles:
    Project publications and promotional products
    Events and meetings
    Office daily activities.

## Slide 19: Promoting the project ́s environmental achievements
Sustainable practices of your daily work
#EUGreenDeal
Encourage and inspire

## Slide 20: More on Project management & Sustainability…
Programme manual chapter A.4
Greening at national/regional level (look what already exsist in your administration)
UNEP Guide to Climate neutrality: „Kick the habit“
UNEP: Green meeting guide for participants
European green office
EU: 2050 long-term strategy